## Slide 1
Practical tips for process improvement success

## Slide 2: The forgotten phase of process improvement
The first phase of the process improvement specialist is to determine where process flaws exist.
The hardest phase is phase two – helping the business to implement the recommendations.
You will need to use your project and change management experience to complete the process improvement task.
The following pages provide tips to achieve both phases.

## Slide 3: Remember, you are not the expert!
You may have knowledge, experience and qualifications, but you are not the expert of right here, right now.
The people working in the process are the experts of the right here, right now. So let them teach you.

## Slide 4: Listen
The key to listening is not speaking. Resist the urge and let the expert talk.
Stay in the moment with them and try to understand how they feel.
Let pauses be pauses. Pure gold often comes after a long pause.
Don’t jump to conclusions or solutions. Wait to see what might come.

## Slide 5: Show that you understand
Figure out your active listening style.
Nodding, repeating key words and summarising are all active listening techniques.
Some people like to recap by saying “let me get this clear in my head”.
I prefer to tell a short anecdote that shows I’ve been in or seen a similar situation and understand how they feel.
  If you choose this method make sure you bring the point back to their situation, don’t get caught up in your own story.

## Slide 6: Experience it for yourself
Process mapping is a good starting point, but rarely will the process mapping exercise get to the practical ‘unspoken’ issues.
To truly understand what is impeding a process, you need to spend time in the process yourself.
Like undercover boss, work side by side with the experts and see where the real impediments are.

## Slide 7: Don’t forget phase two
Don’t make recommendations and think your job is done. Do whatever it takes to help the business unit make the process improvement.
If you have to create templates, draft emails, create graphs, take complaints, make phone calls, take phone calls, make training videos, write communications, write procedures, present at meetings, then this is what you must do.

## Slide 8: Finish the job properly
Hand over the new process to the business unit.
Check in with them and support them through the change.
Know that even when you think your job is done there is more to do.
Retraining is always needed. Always.
All new processes need further changes. All of them.

## Slide 9: Further advice
For more tips on identifying process improvements and implementing them, go to www.processimprovementcollective.com.au